PROGRESS REPORT

| Project Name | Financial Report Q&A | Team No. | A1 |
| --- | --- | --- | --- |
| Project Manager | Janit Jindal | Reporting Period (From) | 01/22/24 |
| Project Advisor | Usman Ahmad | Reporting Period (To) | 01/25/24 |

WORK ACCOMPLISHED: -

| Tasks | Description |
| --- | --- |
| Assignment of tasks and creation of WBS | Assigned tasks given with a project management board “JIRA” with timelines and weekly project pages. |
| Specification document | A project specification document is filled and provided to project advisor. |
| Resolve lacking information | Issue occurred: using software related to user-interface is unknown to all of us. Issue resolved: using one of presentations of previous term to understand, surfing through web to gain knowledge |
| Research Documents | Research related to deliverable is documented on demo document using Microsoft Word. |
| Completion of deliverable #1 | Deliverable of this week included creation of a simplistic user-interface (UI), three test UIs are built and one of them has/will be selected. |

WORK PLANNED: -

The table below is for the estimated work planned for next period:

| Tasks | Description |
| --- | --- |
| Dataset selection | To create the model, selection of the appropriate dataset will be implemented with research and meetings with project advisor |
| Research document | Maintaining the demo document to maintain the records. |
| Model Building | Building a simplistic recurrent neural network with preprocessing of dataset. |
| Telecommunication with advisor | Discuss results obtained and possibilities of architectures of model with project advisor either using emails or meetings. |
| Update in JIRA | Keep project pages and timeline filled with results achieved and discussions taken place during work time. |
| Proceeding completion of Deliverable #2 | Finalize with the model and next project report. |

ACTIVITY LOG

| Members Name | Activity description | Number of hours spent |
| --- | --- | --- |
| Janit Jindal | Work breakdown structure creation with tasks organization | 1 |
|  | Documentation for advisor | 2 |
|  | Research for UI | 4 |
|  | Backup UI | 3 |
|  | Meeting with Advisor | 1 |
| Vidhut Sharma | Pre-research for model | 7 |
|  | Testing UI with Fixation | 3 |
|  | Meeting with Advisor | 1 |
| Kiranpreet Kaur | Research for UI - Flask | 4 |
|  | Documentation checking | 2 |
|  | Building simplistic UI | 4 |
|  | Meeting with Advisor | 1 |
| Megha Ann Mathew | Research for UI – Flask | 4 |
|  | Building simplistic UI | 4 |
|  | Testing UI | 2 |
|  | Meeting with Advisor | 1 |

CONCLUSION:

Deliverable of current reporting period is work in progress, along with-it research related to next period will begin as soon as possible with maintenance of timeline and upcoming reports.