PROGRESS REPORT #10

| Project Name | Financial Report Q&A | Team No. | A1 |
| --- | --- | --- | --- |
| Project Manager | Janit Jindal | Reporting Period (From) | 03/29/24 |
| Project Advisor | Usman Ahmad | Reporting Period (To) | 04/04/24 |

WORK ACCOMPLISHED: -

| Tasks | Description |
| --- | --- |
| Completed expo board | Buy and created the carboard for the expo. |
| Presentation for finals | Created final presentation for rehearsal. |
| Connected wix and flask UI | Research and hit and trial to connect flask and wix else make the flask website global |
| Removing errors with FinOlyzer | Integrating the whole list of companies making it feasible for user to access. |
| Meeting with advisor | Confirming changes with advisor. |
| Documentation | Documentation related to deliverable on Microsoft Word and updating in JIRA board. |

WORK PLANNED: -

The table below is for the estimated work planned for next period:

| Tasks | Description |
| --- | --- |
| Showcase on expo | Showcase and arrive on expo. |
| Finalization of Demo | Demo finalization with chatbot working |
| Wix showcase | Showcase wix website with expo and a qr code. |
| Telecommunication with advisor | Discuss results obtained and possibilities of architectures of model with project advisor either using emails or meetings. |
| Update in JIRA | Keep project pages and timeline filled with results achieved and discussions taken place during work time. |
| Proceeding completion of Deliverable #10 | Finalize with the model and next project report. |

ACTIVITY LOG

| Members Name | Activity description | Number of hours spent |
| --- | --- | --- |
| Janit Jindal | Connection of UI and wix | 40 |
|  | Documentation for advisor | 15 |
|  | Testing Ui and wix connection | 30 |
|  | Meeting with Advisor | 1 |
|  | Expo board and ppt built | 12 |
| Vidhut Sharma | Working on FinOlyzer upgrade and integration | 60 |
|  | Creating presentation for finals | 10 |
|  | Meeting with Advisor | 1 |
|  | Solving and removing errors occurring with stock analysis | 27 |
| Kiranpreet Kaur | Creating presentation for finals | 11 |
|  | Assisting for expo cardboard and making posters on canva | 50 |
|  | Working on final documents | 36 |
|  | Meeting with Advisor | 1 |
| Megha Ann Mathew | Assisting with finalizing wix website | 27 |
|  | Assisting with presentation | 20 |
|  | Assisting with integration of finolyzer with wix | 30 |
|  | Assisting with final documentation | 20 |
|  | Meeting with Advisor | 1 |

CONCLUSION:

Deliverable of current reporting period is work in progress, along with-it research related to next period will begin as soon as possible with maintenance of timeline and upcoming reports.