PROGRESS REPORT

| Project Name | Financial Report Q&A | Team No. | A1 |
| --- | --- | --- | --- |
| Project Manager | Janit Jindal | Reporting Period (From) | 01/26/24 |
| Project Advisor | Usman Ahmad | Reporting Period (To) | 02/2/24 |

WORK ACCOMPLISHED: -

| Tasks | Description |
| --- | --- |
| Research of Dataset | Searching different methods of obtaining a data. |
| Selection of methodology | Selected web scrapping out of other options as main data input (may add another input after meeting with advisor). |
| Gathering and pre-processing | Gathering the required data and initiate pre processing with changes referred by advisor |
| Documentation | Documentation related to deliverable on Microsoft Word and updating in JIRA board. |
| Simplistic Recurrent neural network (Completion of deliverable #2) | Building a simplistic RNN to gain some results and to get an idea to proceed further. |

WORK PLANNED: -

The table below is for the estimated work planned for next period:

| Tasks | Description |
| --- | --- |
| Research about how a user interface works with background images | To enhance the UI, selected appropriate designs from previous UIs will be implemented with research and meetings with project advisor |
| Research document | Maintaining the demo document to maintain the records |
| Research and apply text background, bubbles, profile icons | Apart from background, how text background and chat bubbles work need to implemented. |
| Telecommunication with advisor | Discuss results obtained and possibilities of architectures of model with project advisor either using emails or meetings. |
| Update in JIRA | Keep project pages and timeline filled with results achieved and discussions taken place during work time. |
| Proceeding completion of Deliverable #3 | Finalize with the model and next project report. |

ACTIVITY LOG

| Members Name | Activity description | Number of hours spent |
| --- | --- | --- |
| Janit Jindal | Research for data set | 20 |
|  | Documentation for advisor | 3 |
|  | Building simplistic model | 8 |
|  | Meeting with Advisor | 1 |
| Vidhut Sharma | Research to find data set | 20 |
|  | Building simplistic model | 11 |
|  | Meeting with Advisor | 1 |
| Kiranpreet Kaur | Research for dataset | 20 |
|  | Documentation checking | 3 |
|  | Pre-research for next deliverable | 8 |
|  | Meeting with Advisor | 1 |
| Megha Ann Mathew | Research for data set | 20 |
|  | UI testing for next deliverable | 4 |
|  | Pre-research for next deliverable | 7 |
|  | Meeting with Advisor | 1 |

CONCLUSION:

Deliverable of current reporting period is work in progress, along with-it research related to next period will begin as soon as possible with maintenance of timeline and upcoming reports.