PROGRESS REPORT#3

| Project Name | Financial Report Q&A | Team No. | A1 |
| --- | --- | --- | --- |
| Project Manager | Janit Jindal | Reporting Period (From) | 02/03/24 |
| Project Advisor | Usman Ahmad | Reporting Period (To) | 02/09/24 |

WORK ACCOMPLISHED: -

| Tasks | Description |
| --- | --- |
| Updated UI | Updated the user interface with more designs and modifications to look more representable. |
| Meeting with advisor | After meeting with advisor, changes regarding dataset needed to be made. |
| Selection of methodology | Selected web scrapping earlier, but along with it going through gpt options discussed with advisor. |
| Trying models | Trying old API data with different language models like gpt2, t5 and Bert at least earn one answer. |
| Documentation | Documentation related to deliverable on Microsoft Word and updating in JIRA board. |
| Modelling (Completion of deliverable #3) | Building model to gain some idea how language models work. |

WORK PLANNED: -

The table below is for the estimated work planned for next period:

| Tasks | Description |
| --- | --- |
| Proceed with integration | Work on integrating model and UI |
| Research document | Maintaining the demo document to maintain the records |
| Testing integration | Testing integration on different systems |
| Telecommunication with advisor | Discuss results obtained and possibilities of architectures of model with project advisor either using emails or meetings. |
| Update in JIRA | Keep project pages and timeline filled with results achieved and discussions taken place during work time. |
| Proceeding completion of Deliverable #3 | Finalize with the model and next project report. |

ACTIVITY LOG

| Members Name | Activity description | Number of hours spent |
| --- | --- | --- |
| Janit Jindal | Researching changes for dataset | 25 |
|  | Documentation for advisor | 5 |
|  | Research about different models | 9 |
|  | Meeting with Advisor | 1 |
| Vidhut Sharma | Trying datasets from gpt tokens | 25 |
|  | Pre-research about integrating model and User interface | 14 |
|  | Meeting with Advisor | 1 |
| Kiranpreet Kaur | Trying to find optimum pdf data | 24 |
|  | Documentation checking | 5 |
|  | Handling error faced with UI file (html file run error) | 10 |
|  | Meeting with Advisor | 1 |
| Megha Ann Mathew | Working on UI to create an integration opening for next deliverable | 25 |
|  | UI testing for integration | 8 |
|  | Assisting with the error | 6 |
|  | Meeting with Advisor | 1 |

CONCLUSION:

Deliverable of current reporting period is work in progress, along with-it research related to next period will begin as soon as possible with maintenance of timeline and upcoming reports.