PROGRESS REPORT#4

| Project Name | Financial Report Q&A | Team No. | A1 |
| --- | --- | --- | --- |
| Project Manager | Janit Jindal | Reporting Period (From) | 02/10/24 |
| Project Advisor | Usman Ahmad | Reporting Period (To) | 02/16/24 |

WORK ACCOMPLISHED: -

| Tasks | Description |
| --- | --- |
| Updated Background of chatbot UI | Updated the user interface with more designs and backgrounds |
| Meeting with advisor | After meeting with advisor, changes regarding dataset needed to be made. |
| Creation of Website UI | Created a website UI for easy accessibility of chatbot UI |
| Integration of UIs | Integrating both UIs using a button or navigations on website |
| Documentation | Documentation related to delivery on Microsoft Word and updating in JIRA board. |

WORK PLANNED: -

The table below is for the estimated work planned for next period:

| Tasks | Description |
| --- | --- |
| Research about NLP model, build a model | Obtain queries related to companies and getting some results from NER |
| Research document | Initiate the final documentation a report for the final week |
| Telecommunication with advisor | Discuss results obtained and possibilities of architectures of model with project advisor either using emails or meetings. |
| Update in JIRA | Keep project pages and timeline filled with results achieved and discussions taken place during work time. |
| Proceeding completion of Deliverable #5 | Finalize with the model and next project report. |

ACTIVITY LOG

| Members Name | Activity description | Number of hours spent |
| --- | --- | --- |
| Janit Jindal | Research and taking examples for website | 23 |
|  | Documentation for advisor | 4 |
|  | Creating Website UI | 10 |
|  | Meeting with Advisor | 1 |
| Vidhut Sharma | Working on design changes for chatbot UI | 24 |
|  | Pre-research about NLP models | 13 |
|  | Meeting with Advisor | 1 |
| Kiranpreet Kaur | Solving errors and providing recommendation for website UI | 22 |
|  | Documentation checking | 5 |
|  | Integration of UIs | 10 |
|  | Meeting with Advisor | 1 |
| Megha Ann Mathew | Research to add features on website | 16 |
|  | UIs integration | 6 |
|  | Assisting with the error | 15 |
|  | Meeting with Advisor | 1 |

CONCLUSION:

Deliverable of current reporting period is work in progress, along with-it research related to next period will begin as soon as possible with maintenance of timeline and upcoming reports.