PROGRESS REPORT #5

| Project Name | Financial Report Q&A | Team No. | A1 |
| --- | --- | --- | --- |
| Project Manager | Janit Jindal | Reporting Period (From) | 02/17/24 |
| Project Advisor | Usman Ahmad | Reporting Period (To) | 02/23/24 |

WORK ACCOMPLISHED: -

| Tasks | Description |
| --- | --- |
| Built an NLP model for advance options | Created an NLP model by taking a data of earnings of various NASDAQ companies |
| Meeting with advisor | After meeting with advisor, changes regarding dataset needed to be made. |
| Creation of a backup UI | Created a website UI using wix for backup |
| Sales Pitch midterm prep | Preparing presentation to represent our sales pitch for midterm. |
| Documentation | Documentation related to deliverable on Microsoft Word and updating in JIRA board. |

WORK PLANNED: -

The table below is for the estimated work planned for next period:

| Tasks | Description |
| --- | --- |
| Try integration wix | Try to integrate the chatbot UI with the wix website |
| Implementing ROUGE and BLEU score | Initiate the ROUGE and BLEU scores matrix with tuning of models requiring any changes. |
| Research document | Initiate the final documentation a report for the final week |
| Telecommunication with advisor | Discuss results obtained and possibilities of architectures of model with project advisor either using emails or meetings. |
| Update in JIRA | Keep project pages and timeline filled with results achieved and discussions taken place during work time. |
| Proceeding completion of Deliverable #5 | Finalize with the model and next project report. |

ACTIVITY LOG

| Members Name | Activity description | Number of hours spent |
| --- | --- | --- |
| Janit Jindal | Research about various NLP models like seq2seq, attentions, text transfer | 20 |
|  | Documentation for advisor | 5 |
|  | Generating data from APIs from various companies | 10 |
|  | Meeting with Advisor | 1 |
| Vidhut Sharma | Research how various NLP models work like transformer encoder decoder model, LSTM and GRU | 15 |
|  | Working on NLP model | 14 |
|  | Assisting with sales pitch | 6 |
|  | Meeting with Advisor | 1 |
| Kiranpreet Kaur | Solving errors and providing recommendation for wix | 20 |
|  | Documentation checking | 5 |
|  | Initiating final documentations | 10 |
|  | Meeting with Advisor | 1 |
| Megha Ann Mathew | Working on wix website | 25 |
|  | Research on working of wix | 5 |
|  | Assisting with the errors | 5 |
|  | Meeting with Advisor | 1 |

CONCLUSION:

Deliverable of current reporting period is work in progress, along with-it research related to next period will begin as soon as possible with maintenance of timeline and upcoming reports.  -