PROGRESS REPORT #8

| Project Name | Financial Report Q&A | Team No. | A1 |
| --- | --- | --- | --- |
| Project Manager | Janit Jindal | Reporting Period (From) | 02/29/24 |
| Project Advisor | Usman Ahmad | Reporting Period (To) | 03/14/24 |

WORK ACCOMPLISHED: -

| Tasks | Description |
| --- | --- |
|  | Created an NER model to print out companies’ information based on the symbol |
| Built the html code | Created the html code for the stock analytics UI |
| Learn about the marketing video and wix website from mentor | Taking information what need to be done for the marketing video and confirm elements need to be added in wix website. |
| Meeting with advisor | After meeting with advisor, changes regarding dataset needed to be made. |
| Sales Pitch midterm prep | Completed presentation and presented during midterm. |
| Documentation | Documentation related to deliverable on Microsoft Word and updating in JIRA board. |

WORK PLANNED: -

The table below is for the estimated work planned for next period:

| Tasks | Description |
| --- | --- |
| Try to integrate the NER model with UI | After completion of NER model and html layout, try to integrate it to display representations with respect to user input. |
| Work on marketing video | Proceed with marketing video and approve it. |
| Research document | Initiate the final documentation a report for the final week |
| Telecommunication with advisor | Discuss results obtained and possibilities of architectures of model with project advisor either using emails or meetings. |
| Update in JIRA | Keep project pages and timeline filled with results achieved and discussions taken place during work time. |
| Proceeding completion of Deliverable #7 | Finalize with the model and next project report. |

ACTIVITY LOG

| Members Name | Activity description | Number of hours spent |
| --- | --- | --- |
| Janit Jindal | Building the base for NER model | 20 |
|  | Documentation for advisor | 5 |
|  | Building the html layout for stock analysis UI (FinOlyzer) | 25 |
|  | Meeting with Advisor | 1 |
|  | Preparing and giving midterm presentation | 4 |
| Vidhut Sharma | Building code of financial calculations for NER model and UI | 25 |
|  | Researching and trying Wix integration | 20 |
|  | Preparing and giving midterm presentation | 1 |
|  | Meeting with Advisor | 9 |
| Kiranpreet Kaur | Pre-research for marketing video. | 17 |
|  | Working on final and technical report | 30 |
|  | Preparing and giving midterm presentation | 7 |
|  | Meeting with Advisor | 1 |
| Megha Ann Mathew | Completed the wix website and approving from advisor | 29 |
|  | Researched and tried for integrating wix with python code | 20 |
|  | Preparing and giving midterm presentation | 5 |
|  | Meeting with Advisor | 1 |

CONCLUSION:

Deliverable of current reporting period is work in progress, along with-it research related to next period will begin as soon as possible with maintenance of timeline and upcoming reports.