PROGRESS REPORT #8

| Project Name | Financial Report Q&A | Team No. | A1 |
| --- | --- | --- | --- |
| Project Manager | Janit Jindal | Reporting Period (From) | 03/15/24 |
| Project Advisor | Usman Ahmad | Reporting Period (To) | 03/21/24 |

WORK ACCOMPLISHED: -

| Tasks | Description |
| --- | --- |
| Solved issues with FinOlyzer UI. | Graphical representations were giving error earlier, created the UI from scratch and solved the error. |
| Trying integrating the UI with the stock NER model. | Hit and trial integrating and plotting graphs with table and info. |
| Completed marketing video, revenue model presentation | Marketing video and ppt succeeded. |
| Meeting with advisor | After meeting with advisor, changes regarding dataset needed to be made. |
| Documentation | Documentation related to deliverable on Microsoft Word and updating in JIRA board. |

WORK PLANNED: -

The table below is for the estimated work planned for next period:

| Tasks | Description |
| --- | --- |
| FinOlyzer UI finalization | Finalize the UI with adequate designs. |
| Discuss revenue model with advisor | Discuss with advisor about the errors and mistakes in presentation. |
| Research document | Initiate the final documentation a report for the final week |
| Telecommunication with advisor | Discuss results obtained and possibilities of architectures of model with project advisor either using emails or meetings. |
| Update in JIRA | Keep project pages and timeline filled with results achieved and discussions taken place during work time. |
| Proceeding completion of Deliverable #9 | Finalize with the model and next project report. |

ACTIVITY LOG

| Members Name | Activity description | Number of hours spent |
| --- | --- | --- |
| Janit Jindal | Rebuilding FinOlyzer UI | 20 |
|  | Documentation for advisor | 4 |
|  | Solving errors faced for html | 9 |
|  | Meeting with Advisor | 1 |
| Vidhut Sharma | Hit and trial for integration | 20 |
|  | Solving errors of NER model | 13 |
|  | Meeting with Advisor | 1 |
| Kiranpreet Kaur | Assisting with errors for marketing video | 8 |
|  | Working on revenue model presentation | 10 |
|  | Working on final documents | 15 |
|  | Meeting with Advisor | 1 |
| Megha Ann Mathew | Created marketing video and approved with mentor | 18 |
|  | Working on revenue model presentation | 10 |
|  | Assisting with final documentation | 5 |
|  | Meeting with Advisor | 1 |

CONCLUSION:

Deliverable of current reporting period is work in progress, along with-it research related to next period will begin as soon as possible with maintenance of timeline and upcoming reports.