PROGRESS REPORT #9

| Project Name | Financial Report Q&A | Team No. | A1 |
| --- | --- | --- | --- |
| Project Manager | Janit Jindal | Reporting Period (From) | 03/22/24 |
| Project Advisor | Usman Ahmad | Reporting Period (To) | 03/28/24 |

WORK ACCOMPLISHED: -

| Tasks | Description |
| --- | --- |
| Make the Expo board | Buy and created the carboard for the expo. |
| Presentation for finals | Created final presentation for rehearsal. |
| Try to connect wix and flask | Research and hit and trial to connect flask and wix else make the flask website global |
| Upgrading FinOlyzer UI with list of companies | Integrating the whole list of companies making it feasible for user to access. |
| Meeting with advisor | Confirming changes with advisor. |
| Documentation | Documentation related to deliverable on Microsoft Word and updating in JIRA board. |

WORK PLANNED: -

The table below is for the estimated work planned for next period:

| Tasks | Description |
| --- | --- |
| FinOlyzer UI finalization | Finalize the UI with adequate designs. |
| Finalize presentation after changes advised by mentor | Discuss with advisor about the errors and mistakes in presentation. |
| Either finalize connection of wix and flask OR global flask UI | Hit and trial and check whatever works with both websites. |
| Finalize expo board and confirm with mentor | Initiate the final documentation a report for the final week |
| Telecommunication with advisor | Discuss results obtained and possibilities of architectures of model with project advisor either using emails or meetings. |
| Update in JIRA | Keep project pages and timeline filled with results achieved and discussions taken place during work time. |
| Proceeding completion of Deliverable #9 | Finalize with the model and next project report. |

ACTIVITY LOG

| Members Name | Activity description | Number of hours spent |
| --- | --- | --- |
| Janit Jindal | Testing FinOlyzer UI with updation. | 15 |
|  | Documentation for advisor | 5 |
|  | Researching for connecting wix and flask | 10 |
|  | Meeting with Advisor | 1 |
|  | Building posters for expo | 9 |
| Vidhut Sharma | Working on FinOlyzer upgrade | 25 |
|  | Creating presentation for finals | 6 |
|  | Meeting with Advisor | 1 |
|  | Assisting with making expo board | 8 |
| Kiranpreet Kaur | Creating presentation for finals | 13 |
|  | Assisting for expo cardboard (purchasing and selecting) | 18 |
|  | Working on final documents | 8 |
|  | Meeting with Advisor | 1 |
| Megha Ann Mathew | Assisting with FinOlyzer changes | 20 |
|  | Assisting with presentation | 9 |
|  | Assisting with final documentation | 10 |
|  | Meeting with Advisor | 1 |

CONCLUSION:

Deliverable of current reporting period is work in progress, along with-it research related to next period will begin as soon as possible with maintenance of timeline and upcoming reports.